# SportscardPro + PriceCharting Analytics V1

Supabase Ingest → Daily Deltas → Metabase Liquidity + Movers → Future Algolia

## 0. Goal Summary (Today vs Moving Forward)

### TODAY (One-time bootstrapping spike)

We currently have:

- ~33,500 CSV files/day

- ~10 days of high-volume scrape

- Full universe must be loaded once because we do NOT yet know what matters/liquid

Goal today:

✅ Load full card universe into Supabase once
✅ Compute daily deltas across ~15 price fields + sales-volume
✅ Visualize movers + liquidity in Metabase
✅ Then decide what subset becomes the smaller daily pipeline

### MOVING FORWARD (steady-state daily)

After bootstrapping:

- Daily scrape drops to hundreds/thousands files/day

- Only liquid + important sets/cards will be kept updating

- Incremental diffs only

But we cannot filter until we see the full baseline universe.

# 1. Source Data + Master Mapping (Required)

We have a master file listing every set:

Fields:

- category (Basketball, Baseball, etc.)

- console_uid (key)

- slug

- page_name

- csv_url

Example:

G1096 → basketball-cards-1948-bowman

This must be loaded into Supabase as the set-level dimension table so Metabase can filter by category/set.

## Table: sets_master

create table sets_master (

console_uid text primary key,

slug text,

category text,

page_name text,

url text,

csv_url text

);

✅ Metabase must be able to filter by:

- category

- console_uid

- set name

# 2. Supabase Architecture (Medallion Model)

We must implement the correct layered model:

### Bronze = Raw landing

### Silver = Normalized daily facts

### Gold = Diff + liquidity analytics

This prevents Supabase overload.

## Layer 1 (Bronze): Raw Landing Table

Purpose:

- Capture full universe without guessing columns

- Temporary staging only

- Not queried directly in Metabase

### Table: cards_raw_ingest

create unlogged table cards_raw_ingest (

id bigserial primary key,

ingest_date date not null,

console_uid text not null,

card_id bigint not null,

payload jsonb not null,

filename text

);

### Notes (Gemini + performance)

- Use UNLOGGED to speed writes (safe because raw can be reloaded)

- JSONB payload preserves all fields without schema decisions yet

✅ This table is staging only.

## Layer 2 (Silver): Normalized Daily Market Facts

This is the core analytics table.

One row per card per day.

### Table: card_market_daily

create table card_market_daily (

card_id bigint not null,

console_uid text not null,

date date not null,

loose_price numeric,

graded_price numeric,

psa10_price numeric,

bgs10_price numeric,

retail_loose_buy numeric,

retail_loose_sell numeric,

sales_volume numeric,

primary key(card_id, date)

);

This table stores the daily snapshot metrics.

## Layer 3 (Gold): Delta + Liquidity View

We compute changes using SQL window functions (NOT application logic).

### View: card_market_diff

create view card_market_diff as

select

t.card_id,

t.console_uid,

t.date,

t.loose_price,

t.sales_volume,

t.loose_price -

lag(t.loose_price)

over (partition by t.card_id order by t.date)

as loose_price_diff,

t.sales_volume -

lag(t.sales_volume)

over (partition by t.card_id order by t.date)

as sales_volume_diff,

greatest(

0,

t.sales_volume -

lag(t.sales_volume)

over (partition by t.card_id order by t.date)

) as daily_sales_est

from card_market_daily t;

✅ Matches canonical liquidity spec:

daily_sales_est = max(0, sales_volume_today − sales_volume_yesterday)

# 3. Core Rule: Latest Snapshot + Delta History Only

We do NOT store raw CSV rows forever.

Correct storage model:

- Latest snapshot values

- Daily delta history

Raw staging is only temporary.

This matches V1 explicitly.

# 4. Ingestion Requirements (Critical)

## Absolute Rule: NO row-by-row inserts

Supabase fails because of micro inserts.

✅ Required: Merge + COPY bulk load

## Step 1: Merge all CSVs per day into ONE snapshot file

Instead of 33,500 COPY operations/day:

- Build YYYY-MM-DD_snapshot.csv

So ingestion becomes:

- 10 COPY loads total

- Not 330,000 jobs

## Step 2: Bulk Load Into Raw Table via COPY

COPY cards_raw_ingest(ingest_date, console_uid, card_id, payload)

FROM '/tmp/2026-01-21_snapshot.csv'

CSV HEADER;

COPY is mandatory.

## Step 3: Extract Into card_market_daily

Using JSON extraction or jsonb_to_recordset:

insert into card_market_daily(card_id, console_uid, date,

loose_price, graded_price,

psa10_price, bgs10_price,

retail_loose_buy, retail_loose_sell,

sales_volume)

select

card_id,

console_uid,

ingest_date,

(payload->>'loose-price')::numeric,

(payload->>'graded-price')::numeric,

(payload->>'manual-only-price')::numeric,

(payload->>'bgs-10-price')::numeric,

(payload->>'retail-loose-buy')::numeric,

(payload->>'retail-loose-sell')::numeric,

(payload->>'sales-volume')::numeric

from cards_raw_ingest;



## Step 4: Post-Load Maintenance

After COPY + inserts:

VACUUM ANALYZE card_market_daily;

Critical so Metabase queries remain fast.

# 5. MVP Test Requirement (Start With Basketball First)

Before full universe ingest:

We validate the pipeline end-to-end on:

### Set:

basketball-cards-2024-panini-prizm
console_uid = G78842

### Load 2 Dates Only

So we can confirm:

- diff works

- liquidity signal works

### Card IDs to validate

(Use this list exactly)

Deliverable:

✅ Metabase dashboard showing price_diff and daily_sales_est across 2 days.

Only then proceed to full ingest.

# 6. Metabase Phase (Only After Supabase Complete)

Metabase starts AFTER:

- daily table populated

- diff view created

- vacuum complete

## Metabase Collection Structure

- Keep existing AL dashboards untouched

- Create new top-level collection:

Cards Project

## Metabase Must Query ONLY:

- card_market_daily

- card_market_diff

- Joined with sets_master

Raw table is never used for dashboards.

## Required Dashboards

### Dashboard 1: Top Liquidity Cards

Sum daily_sales_est over window.

### Dashboard 2: Biggest Price Movers

Order by % change or diff.

### Dashboard 3: Top Sets by Liquidity

Aggregate daily_sales_est grouped by console_uid.

### Filters Required

- Category

- Set (console_uid)

- Liquidity thresholds

- Price ranges

- Change windows (1D / 7D / 30D)

Matches V1 dashboard requirements.

# 7. Algolia (Later Phase)

Algolia is NOT separate data.

It is built from Supabase:

- latest snapshot fields

- diff fields

- liquidity weights

Ranking should boost:

- exact match

- higher sales_volume

- stronger movers

As documented in V1.

# 8. Final Deliverables Checklist

## Supabase (Phase 1)

- Load sets_master

- Create cards_raw_ingest (UNLOGGED)

- Merge daily CSVs → snapshot/day

- COPY load 2 basketball dates first

- Populate card_market_daily

- Create card_market_diff

- VACUUM ANALYZE

## Metabase (Phase 2)

- New Collection: Cards Project

- Dashboards: movers + liquidity + sets

- Filters: category, set, liquidity thresholds

## Then Full Scale

- Expand from Basketball → all categories

- Complete 10-day baseline

- Decide permanent smaller daily subset

# ✅ Bottom Line

This spec achieves the original goal exactly:

- Full universe loaded once

- Daily deltas + liquidity computed correctly

- Metabase identifies what matters

- Future ingestion becomes small incremental diffs

All aligned with V1.